# Meeting Summary

Generated: 2026-03-21T22:23:53.231444

# Summary

John mentioned that the backend API is 80 percent complete. Action items: John will complete backend by January 30th. Sarah will start frontend development next Monday.

# Keywords

next — 3 mentions

launch — 2 mentions

john — 2 mentions

backend — 2 mentions

complete — 2 mentions

january — 2 mentions

sarah — 2 mentions

confirmed — 2 mentions

frontend — 2 mentions

good — 1 mentions

# Action Items

We need to finish the remaining endpoints by January 30th.

Action items: John will complete backend by January 30th.

Sarah will start frontend development next Monday.

Mike needs to prepare cloud infrastructure comparison.

Who will handle the client presentation next week?

What is the fallback plan if the deadline is missed?

# Decisions

Sarah confirmed that UI mockups are finalized.

We decided to use React for the frontend framework.

We agreed to allocate 50000 dollars for marketing.

The launch date has been confirmed for March 15th.